Risk Analysis – Smart Study Planner

Risk Identification

-Technical risks: The web application may crash, notifications may fail, or database errors may occur.

-Time risks: Some features may take longer to develop than planned.

-Resource risks: The team may face a lack of members or limited technical tools.

-Security risks: User data could be exposed or accessed without permission.

-External risks: Email or SMS services may experience outages. Browser updates may also create compatibility issues.

-User adoption risk: Some users may not use the planner regularly or may ignore notifications.

Risk Evaluation and Management

-Web application crash → Medium probability, high impact, priority: high.

-Delayed or incorrect notifications → Medium probability, medium impact, priority: medium.

-Data breach or security violation → Low probability, high impact, priority: medium.

-Errors in the calendar or planning module → Low probability, medium impact, priority: low.

-SMS or email service interruption → Medium probability, medium impact, priority: medium.

-Low user adoption → Medium probability, medium impact, priority: medium.

Risk Mitigation / Preventive Measures

-Web application crash: Regular backups, proper error handling, and testing in a staging environment.

-Incorrect or delayed notifications: Use reliable SMS and email APIs. Monitor system logs and notify users when needed.

-Data leakage or security breach: Apply encryption, HTTPS, secure session management, and access control.

-Calendar or planning module errors: Use unit tests and integration tests to verify functionality.

-SMS or email service outages: Use alternative providers and retry mechanisms.

-Low user adoption: Keep the interface simple and provide clear reminder notifications.

Code Security and Data Privacy

Code Security

-Code reviews and testing (unit and integration tests)

-Encryption and HTTPS protocols

-Access control for admin and user roles

-Password hashing to store user passwords securely

Data Privacy

-Protection of personal data such as emails and study plans

-Regular database backups

-Compliance with GDPR/KVKK data protection principles

-Access logs and basic security monitoring

Implementation Roadmap

-Research and Planning: Identify system requirements – March 15

-Design: Prepare UI/UX design and database structure – March 22

-Development: Build frontend and backend modules – March 29

-Testing and Validation: Run functional and security tests – April 5

-Presentation / Submission: Upload the project to GitHub and present it in class – April 8

Validation and Test Plan

Testing Methods

-Unit Testing: Check whether each module works correctly.

-Integration Testing: Test how different modules interact with each other.

-System Testing: Verify that the whole system works according to user scenarios.

-Usability Testing: Evaluate whether students can easily use the interface.

Validation

-Test the system using realistic user scenarios.

-Check if email and SMS notifications are sent correctly.

-Verify that courses and assignments can be added to the planner without errors.

Performance Evaluation

-Measure response time and overall system performance.

-Check accuracy and possible error rates.

-Review security and data privacy protections.

Success Criteria

-Users receive notifications on time.

-The system runs without crashes or data loss during normal use.

-Users can organize their courses and tasks successfully.

Security and privacy measures are properly implemented.

Risk Matrix

The following matrix summarizes the main risks of the project by comparing their probability and potential impact.

| Risk | Probability | Impact | Priority |
| --- | --- | --- | --- |
| Web application crash | Medium | High | High |
| Notification failure or delay | Medium | Medium | Medium |
| Data breach or unauthorized access | Low | High | Medium |
| Calendar or planning module errors | Low | Medium | Low |
| SMS or email service interruption | Medium | Medium | Medium |
| Low user adoption | Medium | Medium | Medium |